Project: Walking Tour Creator - Group Project 07
Meeting: Weekly Project Meeting
Persons present: Everyone excluding Mark Smith.
Place and date of meeting: Orchard 10:00, 8thth November 2013.
Circulation list: All project members and Neil Taylor (nst@aber.ac.uk)
Author: Ryan Gouldsmith (ryg1@aber.ac.uk)
Date of minutes: 8th November
Version: 1.0 – original document

Matters Arising:
1. Class diagram discussion, prototyping logo name and colour issues.

New Business:
1. Martin mentioned his findings on GPS co-ordinates: they may not always get the co-ordinates so sometimes you need to use the user's network. He said he needs to find the balance between battery saving techniques. However they will need to receive 3 or 4 data points in order to get a more accurate description.

   Harry said he thinks they can track when the user changes direction and that there should be a balance of GPS and the use of cellecular networks. Overall decission is that we will use GPS for now, but the option to turn the network off will be there.

   Harry mentioned if the signal is lost draw a rough line of travel. To do this we need to take co-ordinates every minutes and then draw a line best suited.
2. Maceij has an idea for an app called: Walk with me. We looked on iTunes and there was an app called Walk with me, doing similar issues. Everyone should think of a name for the app by next Friday.

   Options for colour blind people could be: change of colour and for visually impared people have variable font.
   ACTION:Everyone
3. Harry discussed his class diagram, he needs to connect the RouteRecorder class with the Options class. The camera is still an issue, however Martin thinks it should be added to the POI class. There's an issue with the parenthesis taking void – it doesn't follow the standard Java UML more of the Objective-C UML.
   There's no return type on any of the operations too.

   Change private operatios to public because there needs to be a way of accessing these methods if they need to.
4. Dave wants Mark to set up the Database as soon as possible, so we can start developing the prototype for the Android application and website, seeing them link together.
  ACTION: mas69
Any Other Business:
Authors Email Address: ryg1@aber.ac.uk

Dates: Version 1.0: 8th November