Project: Walking Tour Creator - Group Project 07
Meeting: Weekly Project Meeting talking about what needsto be completed.
Persons present: Everyone but Maceij [sent an email to Dave excusing him]
Place and date of meeting: The Orchard, 17:00, 25th October 2013.
Circulation list: All project members and Neil Taylor (nst@aber.ac.uk)
Author: Ryan Gouldsmith (ryg1@aber.ac.uk)
Date of minutes: 25th October
Version: 1.0.Original
   1.1 Edited the way it looks to it matches all previous minutes

Matters Arising:
1. Discussing what needs to be completed in the coming weeks

New Business:
1. Dave wanted to talk about the plan he was discussing the risk factors, he's going to write a list of risks and he wants us to tell him what risks there may be – such as interviews, assignments.

   He wants a report of everything we have done – he wants to set a weekly target and milestones, if it hasn't been done it can be seen easier and mark off the list

   Prototyping is on hold until designs have been met, such as usecase and class diagrams. Potentially use a table to see what needs to be done, so we can mark off on a week and a half turnover.

   Test specification and project plan need to be completed, so we have documents for the deliverable. Dave wants to ask Neil if he's more of a client than a mentor, telling us if it meets the specification.

   Dave wants the design specification done for Tuesday to go over on Friday and then we can fully commit to what we're sticking to.

   Dave said about making a test specification since it is due the week after the design – we checked the Gantt chart there was some errors with the time, but we will get a rough copy for the 8th Friday's meeting.
  Dave had a chat with Maceij over lunch about drawing up the designs, and that he will draw up the UML. He wants to be a bit more than design

  ACTION: everyone
2. Discussed google maps and Ordinance survey map and the benefits of each. Since Aberystwyth signal might be a bit better we're switiching to the survey map
3. The different applications we will be using is Eclipse for the coding. MYSQL, HTML5 for the web. A conversation on the different operating systems we could be using and which version. Harry said that in the workshop it was a range from 2.3 Gingerbread to 4.3, there was no overall resulting decision. Harry wrote a basic UI for the Android see email for screenshots.

   Look at potentially setting up Google Calander as it will be easier to see.
Any Other Business:
Authors Email Address: ryg1@aber.ac.uk

Dates: Version 1.0: 25th October. 1.1 3rd November