Project: Walking Tour Creator – Group Project 07
Meeting: Weekly Project Meeting
Persons present: Harry, Ryan, Martin, Dave, Zack, Mark P, Mark S
Place and date of meeting: Orchard 10:00, 26th November 2013.
Circulation list: All project members and Neil Taylor (nst@aber.ac.uk)
Author: Ryan Gouldsmith (ryg1@aber.ac.uk)
Date of minutes: 26th November
Version: 1.0 – original document

Matters Arising:
1. Design Specification and looking at prototypes.

New Business:
1. Dave asked Neil if we have set up the database correctly, because of some issues to do with permissions for other people, in regards to the database. It was resolved that we have.
2. There needs be a bit of description around the class diagram to explain the different section. Android programmers need to deliver the Android design specification document section. Next week we need a draft of the design specification.

   Harry believes that the class diagram is right in terms of the knowledge he has now and it has a flow about it. Harry said himself and Dave have made a state diagram for the Android application.

   There is a confusion about the term interface in our design specification. We don't need to worry as much, if we don't have the interface in the design, as our design might not include one – but if we do we need to add it in.

   For the website we might need to include the PHP files that we use. So for the design document we need to think about how we're going to structure the PHP and logically insert data into the HTML document.

   The Website will have to factor in the API's for the HTML document, that we may potentially use. We will need to show the communication between the HTML document and Database. We need to be clear on which data the page is accepting and using from other files. Just the method name and the return type for the methods/functions should be enough for this document. Android and Web needs to be clear about what we will be sending to the database, this is where the prototype is useful to check that they can send information correctly. Need to think about the architecture of the system too.
   ACTION: Everyone
3. Dave didn't quite follow and understand some of the feedback given by Bernie – we should put credit on people who help to make the document. We need to think about feature creep, and make sure that we're still on track for what the specification says, an example: log in screens.
4. Dave said we have spent too much time currently, Dave and Neil can have a chat about the time spent areas.
   ACTION: mda
5. The prototype is coming along well for the Android program, we need to check against our class diagram to make sure it covers the Google API functions. Martin showed his tutorial for using Google API's.

   Need to see web prototype for next week. Mark said he will populate the database with test data.
   ACTION: mas69, mrp2, jar39
6. Next week we will see a draft design spec. A prototype of the website of what we currently have. Need to contact the people on why they're not here. More progress on the Wiki too.
   ACTION: Everyone
Any Other Business:
Authors Email Address: ryg1@aber.ac.uk

Dates: Version 1.0: 26th November