Project: Walking Tour Creator – Group Project 07
Meeting: Weekly Project Meeting
Persons present: Mark S, Martin, Maceij, Zack, Jack, Dave, Ryan and Harry
Place and date of meeting: C55 10:00, 3rd December 2013.
Circulation list: All project members and Neil Taylor (nst@aber.ac.uk)
Author: Ryan Gouldsmith (ryg1@aber.ac.uk)
Date of minutes: 3rd December
Version: 1.0 – original document

Matters Arising:
1. Discussing and reviewing the design specification, as well as the website design specification.

New Business:
1. Dave and Neil will meet this week too. Web was 1-2pm was meeting with the web, then 2-3pm with Neil.
   ACTION: mda, nst.
2. Mark S couldn't push to Git because he had issues, which were addressed, but he couldn't upload them.

   Martin thinks we should have one sequence diagram for the whole thing, because it will get confusing if we had an individual one per use-case. Martin thinks there needs to be a few more sentences on the class diagrams. There needs to be more explanation, rather than detail, on the Android development.

   Harry thinks that the component diagrams that they drafted along with Dave as a draft should be added in. The class diagram may need altering.
   ACTION: mvz, hfb1
3. Dave was expecting collaboration on the website, but Zack didn't understand some different sections of the design specification for the website side.

   Dave thinks in the design specification there needs to be an inclusion of some PHP psuedocode. The Website needs to show what it will be receiving and what it will be sending, what links are on the page and some PHP psuedocode.

   There will be no use of OO PHP. There needs to be a technical extra information of what goes on with the system. Jack doesn't think that there will be an extra page for the Google API, instead use the JavaScript.
  The index.php page will have information about photos, text and links. The information about photos will have database code. WalkList contains a list of walks and will have paging the results onto the other page which will both have a connection to the database – with some form of sorting by function to arrange the data. We might have to go back to the plan, testing and designing.
  Walk details page will show the data for one walk and an information and photo in a lightbox.
  On the walk details there was a discussion on using the caching and taking an image of the Google maps, this was unresolved.

  There could be a database.php which deals with all the information about the database – this would make it easier to Unit testing. Jack needs to remove the classes from the design specification. It might be useful to add any Javascript file and the Google Api documents, and how they interlink with the pages.

  We need to think about whether the cookie helps to add value to the application.
  ACTION: jar39, mrp2, mas69
Any Other Business:
Authors Email Address: ryg1@aber.ac.uk

Dates: Version 1.0: 3rd December