Project: Walking Tour Creator - Group Project 07
Meeting: Weekly Project Meeting
Persons present: Everyone
Place and date of meeting: CIS 16:00, 12th November 2013.
Circulation list: All project members and Neil Taylor (nst@aber.ac.uk)
Author: Ryan Gouldsmith (ryg1@aber.ac.uk)
Date of minutes: 12th November
Version: 1.0 – original document

Matters Arising:
1. Test specification, prototyping and the database.

New Business:
1. Zack's running 4.2 on his Android device. Neil said he will get back to us on the project plan. Neil doesn't think there's a connection between the use-case and the GUI and that we need to go back and look at it. We need to think whether our screens have certain user experience value. Re-read the requirement specification, to check we have a running stor from analysis through the documents.
2. Dave said from what he has read of the report he is working on schedule. He has assigned everyone a role, so prototyping can begin. Dave changed the Gantt charrt, because of there was some discrepancies. Dave needs to bring the current Gantt chart each week – so we can track it.

   For next week, Dave needs to put down how much time people have spent next tothe scheduled alloted time.
   ACTION: mda.
3. Mark P needs add more context to his blog. Jack might have been put the blog in the wrong place. Mark S didn't put his entry. Martin was planning on doing it, but didn't. Everyone else put their blog up.
4. Talking about the testing. Need to check the Test Specification against the use-case diagrams. We need to test the Admin and the user, to check that the permissions are set correctly – need to check whether the people who aren't the admin to can check the pages, and then produce an error of some form.
5. Prototyping needs to be started by putting dummy data, but accurate data into the database – so there will need to be a way of accessing. Will need a script to create the table, and then SQL file to create the test data along the walks. Add a script for the Android application so they can put test data into the file. He wants the website then to pull from the database and show the results . This can then be added to the Test Specification.
   ACTION: mas69.
6. Harry will be working on the class diagrams this week. Maceij will be working on the class diagrams and test specification. Mark P will be doing the log in page and website design, Mark S will be doing the database, Martin will start with making the prototype of the Android app. Zack will be doing the test spec, Ryan will be doing the test spec. Dave shall be reviewing and editing the Project Plan – monitoring what people are doing, review the time taken and progress. Jack will be doing website design and CSS.
   ACTION: Everyone
7. Blog by 11pm the night before. Meetings will resume to normal times.
  ACTION: Everyone.
Any Other Business:
Authors Email Address: ryg1@aber.ac.uk

Dates: Version 1.0: 12th November