Project: Walking Tour Creator – Group Project 07
Meeting: Weekly Project Meeting
Persons present: Harry, Ryan, Dave, Jack, Zack, Mark P, Maceij and Martin.
Place and date of meeting: Orchard 10:00, 22nd November 2013.
Circulation list: All project members and Neil Taylor (nst@aber.ac.uk)
Author: Ryan Gouldsmith (ryg1@aber.ac.uk)
Date of minutes: 22nd November
Version: 1.0 – original document

Matters Arising:
1. Design specification, Website Design, Interaction between the server and Android. Progress on Android prototype.

New Business:
1. Mark P and Jack will meet up and do HTML and CSS, on Monday. Agreed that to get the information from the database for the website should take 1 hour long. Harry's prototype can get the walk, but not all the information about the walk – Dave and Harry agreed that it will be around 8 more hours. If the Database isn't set up by Monday, Mark and Jack will use the CS25010 Web Assignment's database to get data from that table
  ACTION: jar39, mrp2
2. Maceij and Zack will start and continue the Wiki by Tuesday, this is over the weekend and should take around 10 hours.
   ACTION: mwd5, zal
3. For the design specification we need a diagram to show the link between the website components. Martin thinks GPX file is less of an overhead than the SQL-Lite – Harry asked whether MIME types were within a standard or if we can make our own, no one really knew. KML file is going to be used for the file of walks. Harry thinks we can store everything in the database, and then convert the files – This will then be dealt with the PHP by cross referencing the KML file with the GPX file. The GPX will store the name of the photo. This will then be zipped up and sent to the server, where it will be unzipped, the database will unzip the file and put it in the appropriate fields. This requires more tests to be added to the test specification.

   The PHP code will then reference the images with a sub directory and display the appropriate images.
4. CSS and HTML need to be listed on the loading up a page by next week.

   Harry is working on storing local database on the Android device. Martin are working recording section of the Android application:
   ACTION: hfb1, mvz, jar39, mrp2
Any Other Business:
Authors Email Address: ryg1@aber.ac.uk

Dates: Version 1.0: 22nd November