Project: Walking Tour Creator – Group Project 07
Meeting: Weekly Project Meeting
Persons present: Harry, Ryan, Dave, Jack, Zack and Martin.
Place and date of meeting: C55 10:00, 19th November 2013.
Circulation list: All project members and Neil Taylor (nst@aber.ac.uk)
Author: Ryan Gouldsmith (ryg1@aber.ac.uk)
Date of minutes: 19th November
Version: 1.0 – original document

Matters Arising:
1. Gantt Chart and task descriptions and design specification.

New Business:
1. Mark needs to email cs-support because they will help with the issues of SQL for the database. Dave will follow up this issue by the end of the day
   ACTION: mda
2. Harry made some changes to the class diagram, which he has uploaded to Git. Martin had issues with the Android development kit, he wasn't able to compile – he installed some hardware improver along with Android SDK. Harry thinks we should use 4.2, he thinks all are backwards compatible.
3. Dave might need to revise the Gantt chart so that the projects match the on going work. Jack needs to upload his work to Git more regularly, so we know who is contributing and who isn't contributing.
   ACTION: mda, jar39
4. Dave looked at the time, days and made a summary of hours for the week at the bottom of the time log page. Martin thinks that for the prototyping part of the assignment for the Android it should be at least working. Neil thinks there needs to be more of a direction on what we do in terms of hours spent – break down and see what really needs to happen for a weeks time.

   Harry needs to demonstrate the prototype by next week, along with some website design.

   Jack thinks we should have a web and log in screen to show all the walks that are currently in the database. Might have to have some mock data if we couldn't fix the issue with the database. There needs to be a mock of the website due for next weeks meeting.
   ACTION: hflb1, jar39
5. Dave wanted to speak to Maceij about the design specification. Dave wants the class diagrams to be complete by the end of the week. Harry thinks the class diagram could be re-factored – he wants people to give opinion on his thoughts, and the camera is still an issue.

   There needs to be more web activity in regards to the design specification for the website, not just the prototype. There will need to be a way of showing the website and structure the page – not just the code.

   There needs to a draft by next week and on Friday's meeting we can meet and talk and work on the plan.
   ACTION: Everyone.
Any Other Business:
Authors Email Address: ryg1@aber.ac.uk

Dates: Version 1.0: 19th November